FLANDERS MOSS DEER MANAGEMENT FORUM

OCTOBER 2021 UPDATE

DEER MANAGEMENT  PLAN

2017 – 2026

Working Plan

This document has been compiled by:

Victor Clements: Native Woodland Advice, Mamie’s Cottage, Taybridge Terrace, Aberfeldy,  PH15 2BS

Tel (01887) 829 361   victor@nativewoods.co.uk

OPERATION OF THE GROUP

Comments in blue are given as a December 2017 update to this Working Plan.

Comments in red are given as a May 2018 update to this plan.

Comments in Green given as an October 2021 update to this plan.

1. Area & Boundaries

The location of the proposed forum area is shown on 1. FM Location map

Action Points

  - Agree the proposed boundaries of new Forum area at 2017 meeting.

Boundaries agreed.

There is a effectively a porous boundary on the western side of the group, with information being sourced from just outwith the forum area.

2. Membership

All known properties to date can be seen on: 2. FM Members Map.

Action Points

2.1 The Forum will need to decide how they operate, whether to have full & associate membership status for owners, or to adopt a looser structure.

The Forum has made a conscious decision not to constitute as a formal grouping as yet, but to act as a Forum for discussion at which all occupiers, stalkers and members of the public with an interest in deer locally have a right to attend. The working of the Forum will be guided by the approved DMP, with action points and strategy arising from that.

Group is operating as a simple forum at the moment, with oversight from Nature Scot via Section 10 agreement.

2.2  While, going forwards, the Forum may need some resources to run the group effectively, no subscription fee will be levied at the outset.

SNH and FES have provided some funding to keep the Forum operational in the short term, principally to pay for an external Chair and some additional development time.

Nature Scot bearing cost of administering group as at autumn 2021

2.3  During 2017, the Forum will look to identify all other owners and occupiers within the area, and will welcome participation from any interested parties just outwith the current boundaries.

Eight additional members have been identified in Oct/ Nov 2017.

Malling and Carse of Shannochill farms added to forum area from 2018, along with Netherton.

3. Meetings

Action Points

3.1 An external Chair will be sought for the 2017 meeting, the focus of which will be to present this deer management plan, and to bring some structure to the group. This to subsequently  include finding a local Chair, and to provide a secretariat for the Forum.

ADMG provided Chair to manage spring 2017 meeting. DMP author Victor Clements then agreed to become Interim Chair for remainder of 2017. SNH providing secretariat to Forum.

Forum now has regular Chair, with cost covered by Nature Scot.

To date, it has proven difficult to recruit a local chair.

3.2 The Forum to agree a Constitution as to how it operates.

Forum has decided NOT to become formally constituted in the short term.

3.3  All 2016/ 17 cull data to be distributed in advance of meeting.

Cull information received prior to meeting was very poor, and this is a key issue for the Steering Group to address.

Cull returns received from c 70% of landholdings in spring 2018. Some genuine caution/ suspicion the reason for some properties not returning info, especially in relation to sporting rates. Possibly another 30-40 animals not accounted for.

Cull returns are now generally very good, as at autumn 2021. Nature Scot have good relationship with key properties.

4. Constitution & Finances

Action Points

4.1 A constitution to be adopted at next 2017 Forum meeting

No constitution to be adopted in short term, see above.

4.2 It is not proposed that subscriptions be levied in the immediate future, or that a bank account is required. The Forum will keep these considerations under review going forwards, depending on how the Forum develops.

Forum has received some development funding from SNH & FES to cover short term development of this initiative.

FES/ SNH to investigate options for 2018/19.

Nature Scot covering costs of running the forum.

5. Deer Management Plan

Action Points

5.1 Endorse DMP at 2017 meeting following consultation on the draft plan

DMP endorsed at spring 2017 meeting.

DMP getting updated, autumn 2021

6. Code of Practice on Deer Management

Action Points

6.1 Ensure adherence to code at all times, both by the Forum, and by individual members

6.2 At all subsequent meetings, Group members will have the opportunity to raise any issues relating to deer welfare or other problems that they are aware of within the Forum area. In all cases, members are encouraged to bring the issue up with those responsible in the first instance, or to seek the advice of the Group Chairman.

Reports of wounded animals within the eastern part of the area. There appears to be a significant issue with this, and may be due to inexperienced personnel. Distance is very difficult to judge in such a flat landscape, and this may be a contributing factor. In principle, all to encourage stalkers will higher levels of skills.

Overall standard now seems to be good, as at autumn 2021.

9. Data & Evidence gathering- Deer Counts

Action Points

  - SNH to continue with thermal imaging counts, including during 2017.

SNH count took place in May 2017, and also a wider count took place with FES in November 2017 over the whole FMDMF area. The count in the west was affected by poor visibility on the night, and is unlikely to be representative of the area.

Count repeated in April 2018. 102 animals in west, 337 in east, almost exactly the same as November count, despite 289 animals being culled. The most likely explanation for this is that animals are coming in to area from outside, but also fairly certain that the count will not be picking up deer hidden in forestry or hidden by topography.

Good schedule of counts since 2017, sometimes with autumn counts as well. Nature Scot have also experimented with other types of remote counting as well.

  - Consideration should be given to expanding these counts to the western half of the proposed new Forum area if this is practical to do so.

Western area counted Nov 2017, as above. This is likely to continue in future.

Western side now counted as routine by FES staff.

Nature Scot now co-ordinating these counts.

10. Data & Evidence Gathering- Culls

Action Points

10.1 All cull information to be collated and distributed before 2017 meeting.

The submission of deer cull info was very poor, influenced partly by letter re: sporting rates.

C 70% of information received this year via FMDMF chair. SNH had only received  2 X returns to date.

Good collation o cull data now.

10.2 Sex and age class of culled animals to be recorded correctly, including any stags shot during the hind season

See above

10.3 Cull summary to reflect sub-group structure and reporting units.

See Above.

Information reported on this basis.

11. Data & Evidence Gathering- Habitat Monitoring

Action Points

11.1 SNH and FLS to continue current monitoring practices.

Ongoing work programme.

11.2 Farmers to report any changes to current practice, particularly if they stop or re-start growing crops, and what the outcome of that has been.

Good feedback from farmers, autumn 2017.

Good communications with farmers, as at autumn 2021

12. Competence

Action Point

12.1 DMF members will seek to ensure that DSC Level 1 and Trained Hunter status are delivered as the now accepted industry standard within the area, and encouragement will be given to professional stalkers to achieve DSC level 2

Steering Group are currently developing a “standard” that is acceptable for stalkers in this area.

Information on this has now been posted on website. 5-6 new personnel working in the area who are well qualified and/ or experienced, so capacity within the Group has increased.

12.2 Training or support in higher level qualifications will be encouraged where that is appropriate, but the priority will be to deliver 12.1, as above.

Standards are generally very good at present, with no obvious cause for concern.

13. Training

Action Points

13.1 Group to promote and facilitate the uptake of appropriate deer management qualifications by all Forum members

13.2 Be aware of the ongoing development of Best Practice Guidance and any new techniques or standards that arise from that

13.3 Review training needs on an annual basis.

14. Venison Marketing

Action Points

14.1 The DMF will work to obtain a better understanding of how deer carcases are used within the area.

14.2 In the medium term, beyond the settling in period for this Plan, the DMG will explore options to market venison from the area in a more collaborative manner.

15. Communications

Action Point

15.1 Implement the communications strategy as agreed, and ensure a mechanism is in place for dealing with business and issues between meetings

Steering Group has been set up and have met in September and December to forward Action points.

Steering Group met again on 10th May 2018 to prepare for June meeting.

15.2 Encourage all Members to receive information electronically and, where this is not possible, ensure mechanisms are in place so that all Members receive the same information.

Good database of contact details now in place and in regular use for communications.

Additional names added to list from previous meeting.

Current communications appear to be good.

PUBLIC INTEREST ACTIONS

PI 1. Develop mechanisms to manage deer

Action points

PI 1.1 Endorse and publish the new Flanders Moss Deer Management Plan in 2017

Endorsed spring 2017

DMP being updated autumn 2021

PI 1.2 Assess the Group against both the Benchmark and the Public Interest criteria once DMP has been endorsed, and then annually thereafter for the Benchmark, and every three years for Public Interest.

Assessed December 2017.

PI 1.3 Review the Working Plan on an annual basis and minute progress and changes.

Working Plan to be formally reviewed in spring 2018. This update has taken place in December 2017.

Working Plan reviewed at 10th May meeting.

Working Plan reviewed October 2021

PI 2. Delivering designated features into favourable condition

Action point

PI 2.1 Reduce hind numbers within the area to help prevent tracking across the main peatland areas.

Focus on achieving higher cull season 2017- 18. Will collate culls and review April 2018.

Higher culls since 2018. Consensus is that deer population has fallen, but perhaps only by a modest amount.

PI 3. Manage deer to retain existing native woodland cover and improve woodland condition in the medium to long term.

Action point

PI 3.1. It is not apparent that deer numbers are as yet having any significant impact on native woods within the area, and this is not a priority in the context of this plan.

PI 4. Demonstrate DMG contribution to woodland expansion target

Action points

PI 4.1 A record will be kept of all woodland creation activity within the area.

PI 4.4 Forum members will be encouraged to share future plans for woodland creation with others in the group so that they can plan around this if necessary.

No significant plans in near future. One potential 40 ha scheme may be developed in five year period.

Little woodland creation within the area. However, very extensive regeneration of birch and Scots Pine on heath and bog habitats throughout the other. This is unplanned, and largely unwanted due to potential for degrading these habitats.

PI 5. Monitor and manage deer impacts in the wider countryside

Action point

PI 5.1 All farmers to report on impacts on grassland and crops at meetings

Good feedback through autumn 2017.

PI 5.2 SNH to provide commentary on the numbers of authorizations being used.

To be reviewed at spring 2018 meeting.

Most culling outwith seasons being done under general licence.

PI 6. Improve Scotland’s ability to store carbon

Action points

PI 6.1  Put in place a habitat monitoring scheme to determine the current status of blanket bogs within the area, and take action necessary to lower impacts on these as  required

Monitoring in place across SNH and FLS managed sites.

SNH monitoring on Flanders Moss had suggested higher impacts, and risk of SSSI being in unfavourable condition at next assessment. Deer impacts had doubled in extent in last 2 years.

PI 6.2 Discourage any burning that might impact on peatland sites

PI 6.3 Contribute to River Basin Management Planning as appropriate when requests to do so are forthcoming

PI 7. Reduce or mitigate the risk of invasive, non-native deer species

Action points

PI 7.1 Cull any dispersing sika deer which appear in the area, and ensure that they do not become resident within the woodlands

No reports of sika deer to date.

No reports within area. Report of possible wild boar sighting near golf club at Aberfoyle.

PI 7.2 Members to report any sightings of suspected muntjac deer to SNH.

PI 8. Protection of historic and cultural features

Action points

PI 8.1 DMF to maintain communication with the local community and look to address any issues that are identified with regards to sites of cultural interest and herbivore grazing

PI 8.2 As required by Forestry Commission, all potential woodland creation projects, including natural regeneration schemes, will be assessed by the applicants for any negative impacts on cultural or archaeological sites.

PI 9. Delivering higher standards of competence in deer management

Action points

PI 9.1 Collate and continue to monitor qualifications and experience of all those involved with culling deer in the area.

Not formally collated, but general position now seems to be good.

PI 10. Contribute to public health and well-being

Action points

PI 10.1 Liaise with local Community Councils regarding DVCs. Information on road accidents should be sent to www.deercollisions.co.uk. The DMF will look to increase culls around particular hotspots where deer are known to cross public roads.

CC areas to be contacted in advance of spring 2018 meeting.

Road between Aberfoyle and Port of Menteith appears to be the highest risk area with animals crossing between forestry and lower ground.

Some evidence of more incidents being recorded around Aberfoyle.

PI 10.2 Ensure all DMF members are aware that Chronic Wasting Disease (CWD) has now been reported in Norway, meaning that safety precautions must be taken by anyone who has had recent contact with deer or deer habitats in Norway as well as in North America. Circulate ADMG and BDS guidance on CWD to the Group before the 2017 stalking season and remind members of the dangers of CWD on an annual basis.

PI 10.3 DMF to highlight the risks of ticks and Lyme’s Disease to their guests and the public more generally through all appropriate channels.

PI 10.4 Group members and DMF to promote a positive and welcoming message to all those visiting the area throughout the year.

PI 11. Maximize Economic benefits associated with deer

Action points

PI 11.1 Increase awareness of the value of deer in and around areas of population, to emphasize the point that deer in these areas provide positive outcomes as well as some negative ones, but only if the population is within manageable limits.

PI 11.2 Achieve a considerable reduction of deer numbers across the Forum area. It is not yet possible to determine the scale of reduction required, but there is little need to be aware of existing sporting needs which are very limited.

Several useful initiatives adopted for the 2017-18 season. Cull to be reviewed in April 2018.

No correlation between culls and counts. Animals must be coming in from elsewhere.

Consensus is that deer population has been reduced, especially to the east of forum area, but perhaps only by a modest amount.

Larder/ infra- structure sharing

Action point

PI 11.3 Maintain current larder facilities within the area, and encourage co-operation among others where facilities are poor or where stalkers are constrained in the numbers of deer that they are able to shoot and process.

PI 12. Minimize the economic costs of deer management

Action points

PI 12.1 DMF members to forward agreed actions to reduce red deer numbers within the target area.

PI 13. Ensure effective communication in deer management issues

Action Point

PI 13.1 Publish the Flanders Moss DMP on a dedicated website space in spring 2017.

DMP now available online since April 2017.

Update autumn 2021

PI 13.2 Set up a Facebook Group for use by stalkers within the area.

Good use of social media communications for co-ordinating operations.

PI13.3 Ensure that community councils and other relevant interests are aware of the existence of the Forum, and that they have the opportunity to contribute to it.

All CC areas notified of contact details.

PI 14. Ensure deer welfare at individual and population level

Action points

PI 14.1 Concentrate on increasing training levels within the area

PI 14.2 Encourage group members to think in terms of fewer personnel shooting more deer, rather that more personnel shooting less deer each.

Significant uptake of more experienced contractors since spring 2017.

PI 14.3 Break up or remove some of the big groups of deer within the area.

PI 14.4 Review the use of night shooting within the area, which may currently be getting over-used.

Extremely difficult to contemplate shooting deer without night licence in the area, especially in the west where animals are moving in and out.